Next, you should stop adding UI features and harden the production pipeline.

Your dashboards are already beyond MVP quality.
The bottleneck now is backend execution integrity.

Recommended execution roadmap from this point:

# Phase 1 — Stabilize Runtime (Highest Priority)

Goal:
make the platform reliable under continuous operation.

## 1. Centralize Runtime State into PostgreSQL

Right now much of your system still depends on:

- JSON runtime files

- local artifacts

- transient memory

You now need canonical persistence.

Create tables for:

rfqs
workflow_states
quote_packs
pricing_summaries
submission_records
proof_records
operator_actions
review_decisions
telemetry_snapshots

Priority:
VERY HIGH

Without this:

- state corruption will happen

- dashboards drift

- orchestration becomes unreliable

# Phase 2 — Kafka Event Backbone

You already started Kafka.

Now fully commit.

## Create event topics

rfq.discovered
rfq.parsed
boq.extracted
pricing.generated
quote_pack.generated
review.required
submission.ready
submission.completed
proof.captured
telemetry.updated

Then convert your pipeline from:

- direct function calls

to:

- event-driven workers

This will massively improve:

- scalability

- retries

- resilience

- observability

# Phase 3 — Real BOQ Extraction Engine

This is your biggest business value unlock.

Currently:
many quote packs show:

- BOQ missing

- pricing incomplete

- placeholder schedules

You now need:

## BOQ ingestion pipeline

Implement:

### OCR

Use:

- Tesseract

- PaddleOCR

- Azure Document Intelligence later

### Table Extraction

Use:

- Camelot

- pdfplumber

- tabula-py

### Line Item Structuring

Normalize:

{
  "item_no": "3.2",
  "description": "25MPa concrete",
  "unit": "m3",
  "quantity": 120,
  "trade": "civil"
}

This is the heart of autonomous pricing.

# Phase 4 — Supplier Pricing Intelligence

Right now pricing is synthetic/static.

You need historical memory.

Create:

supplier_quotes
material_prices
labor_rates
equipment_rates
province_adjustments
historical_awards

Then build:

## pricing engine

that calculates:

- rate confidence

- variance

- markup strategy

- profitability

This becomes your moat.

# Phase 5 — Real Qualification Engine

Currently lifecycle scoring is partly simulated.

Build:

## Qualification Rules Engine

Examples:

if cidb < required_cidb:
    reject()

if province not in allowed_regions:
    reject()

if mandatory_docs_missing:
    review_required()

This is where real automation begins.

# Phase 6 — Operator Approval Workflow

Your UI is already prepared for this.

Now wire:

- approvals

- rejections

- escalation

- audit trail

- signatures

into persistence.

Every action should produce:

- DB record

- Kafka event

- audit snapshot

# Phase 7 — Submission Engine

Currently intentionally disabled.

Good decision.

Do NOT enable real submissions yet.

First implement:

## dry-run adapters

for:

- email submissions

- portal uploads

- proof capture

Then:

- sandbox mode

- supervised mode

- production mode

Never skip this safety ladder.

# Phase 8 — Production Security

Critical before scaling.

Implement:

- JWT auth

- RBAC

- API key management

- encrypted secrets

- signed audit logs

- rate limiting

- operator session tracking

# Phase 9 — Monitoring & Recovery

You already have telemetry.

Now add:

## OpenTelemetry

## Prometheus

## Grafana

Track:

- worker lag

- queue depth

- retries

- OCR failure rate

- extraction confidence

- pricing anomalies

- submission latency

# Phase 10 — Autonomous Tender Intelligence

Final evolution.

Build:

- opportunity scoring

- buyer reputation scoring

- award prediction

- competitor profiling

- profit forecasting

- auto-bid recommendations

At that point:
LMCP becomes a true procurement intelligence platform.

# Immediate Next Task (Do This Now)

The single best next move:

## Build the BOQ Extraction Worker

Why?

Because your screenshots show:

- BOQ missing

- pricing incomplete

- quote readiness blocked

This is now your primary operational bottleneck.

Start with:

worker_boq_extract.py

Pipeline:

PDF -> OCR -> Table Extraction -> Structured BOQ JSON -> Kafka -> Pricing Engine

That one component unlocks:

- autonomous pricing

- quote readiness

- submission automation

- profitability analysis

- scaling

That is your next strategic milestone.